Dear Waleed,

As discussed, please find our response to the below observations.

Concurrent Sessions – Multiple Browsers

Multiple concurrent sessions are an expected business requirement. Users may need to work with different browsers based on their requirements.

For example:

- The document viewer is compatible with Edge, allowing users to view Word documents without downloading them.

- Users may prefer Chrome for faster processing and case handling.

Therefore, we cannot restrict users to use only Edge or only Chrome.

Observation #5 – Sitewide SQL Injection

As per Observation #5, the SQL injection issue has been fixed in the below page as a sample:

- Audit_Master_Report

Please validate the fix. If the approach is acceptable, we will apply the same solution to all applicable reports.

Observation #7 – Sitewide Improper Data Validation

Implementing this sitewide is not straightforward as the application was developed more than a decade ago and validations are handled differently across the application:

- Client-side validation

- Server-side validation

- Database-level validation

A complete implementation would require changes to the existing application foundation and may have an impact on the current functionality.

Sensitive Staff Information

Addressing this issue may take approximately 10–15 working days. It requires reviewing the existing implementation across the affected pages, replacing client-side validation with server-side validation where required, and implementing the required database validation.

Approximately 9 pages may be impacted, and thorough regression testing will be required.

HTML Injection – Sitewide

Implementing HTML injection protection across the entire application is not feasible as a single change. The application has approximately 700 pages, and each applicable page would need to be reviewed and tested individually.

Observation #9

Observation #9 is also related to the staff information scenario mentioned under Observation #7.

Observation #8 – File Name and Query String

Instead of using the username in the file name, can we use an unpredictable/encrypted file name so that another user cannot misuse the username to access or view another user's printed document?

Also, can we encrypt the query string parameters to prevent users from manipulating the URL data?

F#14 – File Upload / Full Path Disclosure / Directory Traversal

We have changed the file upload mechanism.

The new implementation uses Drag and Drop for file uploads. Please validate the new approach and confirm whether it addresses the Full Path Disclosure and Directory Traversal concerns.

Kindly review the above and let us know your feedback.

Regards,
Hariprasath